# Meeting Minutes

## Class meeting (July 18th)

* Attendance: Steven and Hongkun
* What was done: Nothing
* What is done in the meeting: Talk and decide project topic and database structure.
* What will be done: Project proposal and database create.

## Class meeting (July 25th)

* Attendance: Steven and Hongkun
* What was done: Project proposal and database create.
* What is done in the meeting: Steven teaches Hongkun how to use Github and Zoom to improve meeting efficiency.
* What will be done: Build Entity, Utility Class.

## Video meeting (July 29th)

* Attendance: Steven and Hongkun
* What was done: Build CSS and html page. Build Entity, Utility Class. Make sure fundamental function working well.
* What is done in the meeting: Talk about work distribution next and how to apply web API in the project
* What will be done: Apply API and show dynamic images in the main page.

## School meeting (July 30th)

* Attendance: Steven and Hongkun
* What was done: API works well, and images are successfully showed in main page.
* What is done in the meeting: Finish all functions and test.
* What will be done: Accomplish Project documentation, check requirements and submit.

# Project Schedule

|  |  |
| --- | --- |
| Time | Work |
| Week1(7/18-7/25) | Decide topic and project structure, write project proposal.  Distribute work in group member.  Build database |
| Week2(7/26-7/30) | Accomplish page design and all fundamental functions implementation.  Apply API in project.  Finish documentation work. |
| Deadline (8/1) | Check requirement and submit. |